# VantageFlow Firestore Backend Implementation Guide

- Project Context

This is a KPI tracking application with project management capabilities. We're implementing a secure, scalable Firestore backend with role-based access control (RBAC).

- Completed Steps

✅ Step 1: Firestore Database created in production mode
✅ Step 2: Data model defined with hierarchical structure

- Implementation Roadmap

PHASE 1: Data Seeding (Step 3)

Task 3.1: Create Admin Script Infrastructure

Create: /firestore-admin/package.json

- Initialize isolated Node.js environment

- Dependencies: firebase-admin, typescript, ts-node, @types/node

- Scripts: "seed": "ts-node seed.ts"

Create: /firestore-admin/tsconfig.json

- Target: ES2020

- Module: commonjs

- Resolve JSON modules

- Enable esModuleInterop and strict mode

Create: /firestore-admin/.gitignore

- Add: serviceAccountKey.json, node_modules/, *.log

Task 3.2: Download and Secure Service Account Key

Manual Steps:

1. Firebase Console → Project Settings → Service Accounts

2. Click "Generate new private key"

3. Save as: /firestore-admin/serviceAccountKey.json

4. Verify: Root .gitignore includes firestore-admin/serviceAccountKey.json

Task 3.3: Implement Data Transformation Utilities

Create: /firestore-admin/utils/dataTransform.ts

Functions needed:

- convertDatesToTimestamps(tasks: Task[]): Converts Date objects to Firestore Timestamps

- validateProjectData(project: Project): Ensures data integrity before upload

- generateTeamMemberIds(): Creates placeholder UIDs until real users exist

- sanitizeDocumentId(id: string): Ensures IDs are Firestore-compatible

Task 3.4: Build Main Seeding Script

Create: /firestore-admin/seed.ts

Requirements:

- Import firebase-admin and initialize with service account

- Import MOCK_PROJECTS from src/constants

- Implement batch writes for efficiency (max 500 operations per batch)

- Handle nested subcollections: projects → phases → tasks

- Include progress logging for each project

- Implement error handling with rollback capability

- Add dry-run mode flag for testing

Key considerations:

- Use admin.firestore.Timestamp.fromDate() for all date fields

- Set placeholder UIDs for team.managerId and team.memberIds

- Maintain phase and task order using explicit order fields

- Handle subtasks as arrays within task documents

Task 3.5: Create Data Migration Documentation

Create: /firestore-admin/README.md

Include:

- Prerequisites and setup instructions

- Command to run seeding: npm run seed

- Expected output and verification steps

- Rollback procedures

- Common troubleshooting issues

PHASE 2: Firebase Authentication Setup (Steps 1-2 of Part 2)

Task 4.1: Enable Authentication Providers

Manual Steps:

1. Firebase Console → Authentication → Get Started

2. Enable Email/Password provider

3. Enable Google Sign-In (recommended for production)

4. Configure authorized domains (add your deployment domain)

5. Document the provider configuration in project README

Task 4.2: Create Authentication Context

Create: /src/contexts/AuthContext.tsx

Requirements:

- Use Firebase Auth SDK (firebase/auth)

- Provide: user, loading, signIn, signOut, signUp methods

- Listen to auth state changes with onAuthStateChanged

- Store user role from custom claims

- Implement token refresh logic to get updated claims

- Handle authentication errors gracefully

Task 4.3: Implement Protected Routes

Create: /src/components/auth/ProtectedRoute.tsx

Features:

- Check authentication status

- Verify user roles for route access

- Redirect unauthenticated users to /login

- Show loading state during auth check

- Support role-based route protection

Task 4.4: Build Authentication UI Components

Create: /src/pages/auth/Login.tsx

Create: /src/pages/auth/Signup.tsx

Create: /src/components/auth/RoleIndicator.tsx

Requirements:

- Clean, accessible forms with validation

- Display auth errors clearly

- Show loading states during operations

- Redirect to dashboard on successful login

- Display user role badge when authenticated

PHASE 3: Cloud Functions for Role Management

Task 5.1: Initialize Cloud Functions

Terminal commands:

$ firebase init functions

- Choose TypeScript

- Use ESLint

- Install dependencies

Verify created:

- /functions/package.json

- /functions/tsconfig.json

- /functions/src/index.ts

Task 5.2: Implement Default Role Assignment

Update: /functions/src/index.ts

Function: addDefaultRole (onCreate trigger)

Purpose: Assign "Team Member" role to new users

Implementation:

- Trigger on auth.user().onCreate

- Set custom claim: { role: "Team Member" }

- Create corresponding /users/{uid} document in Firestore

- Fields: email, role, displayName, createdAt (serverTimestamp)

- Log success/failure for monitoring

- Handle race conditions

Task 5.3: Implement Admin Role Management Function

Create: /functions/src/userManagement.ts

Function: updateUserRole (Callable)

Purpose: Allow admins to change user roles

Security requirements:

- Verify caller is Admin via context.auth.token.role

- Validate new role is one of: "Admin", "Project Manager", "Team Member"

- Update both custom claim AND Firestore user document

- Return success/error status

- Log all role changes for audit trail

Task 5.4: Deploy and Test Cloud Functions

Terminal commands:

$ npm run build --prefix functions

$ firebase deploy --only functions

Testing checklist:

□ Create test user → verify "Team Member" role assigned

□ Test admin role update → verify claim and document updated

□ Test unauthorized role change → verify rejection

□ Check function logs in Firebase Console

PHASE 4: Firestore Security Rules Implementation

Task 6.1: Design Security Rules Architecture

Create: /firestore.rules (if not exists)

Structure:

- Helper functions for role checking

- Users collection rules

- Projects collection rules

- Nested subcollections (phases, tasks) rules

- Consider query performance implications

Task 6.2: Implement Core Security Rules

Update: firestore.rules

Critical rules to implement:

1. Helper Functions:

- isManagerOrAdmin(): Check token.role

- isProjectMember(projectId): Check user in team.memberIds

- isProjectManager(projectId): Check user == team.managerId

2. Users Collection:

- Read: Own profile OR Admin

- Write: Admin only

3. Projects Collection:

- Read: Admin OR team member

- Create: Manager or Admin

- Update/Delete: Admin OR project manager

4. Subcollections (phases, tasks):

- Inherit parent project permissions

- Read: Same as project read

- Write: Same as project write

Task 6.3: Test Security Rules

Use Firebase Emulator Suite:

$ firebase emulators:start

Create: /tests/security-rules.test.ts

Test scenarios:

□ Unauthenticated access denied

□ User can read own profile

□ Team member can read assigned project

□ Team member cannot edit project

□ Manager can edit own project

□ Manager cannot edit other projects

□ Admin can access all resources

Task 6.4: Deploy Security Rules

Terminal commands:

$ firebase deploy --only firestore:rules

Verification:

- Test in Firebase Console Rules Playground

- Monitor rejected requests in Usage tab

- Document any rule changes in CHANGELOG

PHASE 5: Client-Side Firestore Integration

Task 7.1: Set Up Firestore SDK

Create: /src/lib/firebase.ts

Initialize:

- Import firebase/app, firebase/firestore, firebase/auth

- Configure with your project credentials (use environment variables)

- Export: db (Firestore instance), auth (Auth instance)

- Enable Firestore offline persistence

Task 7.2: Create Firestore Data Service Layer

Create: /src/services/firestore/ProjectService.ts

Methods:

- getProjects(): Fetch all projects user can access

- getProjectById(id): Fetch single project with subcollections

- createProject(data): Create new project (with initial phase)

- updateProject(id, data): Update project fields

- deleteProject(id): Delete project and subcollections

- addProjectMember(projectId, userId): Add user to team.memberIds

All methods should:

- Handle errors gracefully

- Include loading states

- Use TypeScript types from /src/types

- Implement proper query optimization

Task 7.3: Implement Phase Management Service

Create: /src/services/firestore/PhaseService.ts

Methods:

- getPhases(projectId): Fetch all phases for a project (ordered)

- createPhase(projectId, data): Create new phase

- updatePhase(projectId, phaseId, data): Update phase

- deletePhase(projectId, phaseId): Delete phase and all tasks

- reorderPhases(projectId, newOrder): Update phase order

Task 7.4: Implement Task Management Service

Create: /src/services/firestore/TaskService.ts

Methods:

- getTasks(projectId, phaseId): Fetch tasks with subtasks

- createTask(projectId, phaseId, data): Create new task

- updateTask(projectId, phaseId, taskId, data): Update task

- updateTaskStatus(projectId, phaseId, taskId, status): Quick status update

- deleteTask(projectId, phaseId, taskId): Delete task

- assignTask(projectId, phaseId, taskId, userId): Update assigneeId

Task 7.5: Create User Management Service

Create: /src/services/firestore/UserService.ts

Methods:

- getUserProfile(uid): Get user document from /users/{uid}

- updateUserProfile(uid, data): Update user document

- getAllUsers(): Admin only - fetch all users

- updateUserRole(uid, newRole): Call Cloud Function

- searchUsers(query): Search users by email/name for assignment

PHASE 6: State Management Integration

Task 8.1: Set Up React Query (Recommended Approach)

Install: @tanstack/react-query

Create: /src/lib/queryClient.ts

- Configure QueryClient with appropriate cache times

- Set up error handling defaults

- Configure retry logic

Create: /src/hooks/useProjects.ts

- useQuery hook for fetching projects

- useMutation hooks for create/update/delete

- Implement optimistic updates

- Handle cache invalidation

Task 8.2: Create Custom Hooks for Data Fetching

Create hooks:

- /src/hooks/useProject.ts: Single project with real-time updates

- /src/hooks/usePhases.ts: Phases for a project

- /src/hooks/useTasks.ts: Tasks for a phase

- /src/hooks/useUsers.ts: User management

Each hook should:

- Use React Query for caching and synchronization

- Support real-time updates via onSnapshot

- Handle loading and error states

- Provide mutation functions

- Type-safe with TypeScript

Task 8.3: Implement Real-Time Listeners

Update service layer with real-time methods:

Pattern:

const unsubscribe = onSnapshot(

query(collection(db, 'projects')),

(snapshot) => {

// Handle real-time updates

},

(error) => {

// Handle errors

}

);

Implement for:

- Project list updates

- Individual project changes

- Task status changes

- Team member additions

PHASE 7: Performance Optimization

Task 9.1: Implement Query Optimization

Strategies:

- Use composite indexes for complex queries (define in firestore.indexes.json)

- Implement pagination with startAfter/limit

- Use select() to fetch only needed fields

- Cache frequently accessed data

- Implement query debouncing for search

Task 9.2: Create Firestore Indexes Configuration

Create: /firestore.indexes.json

Define composite indexes for:

- Projects filtered by team.memberIds ordered by name

- Tasks filtered by status ordered by endDate

- Tasks filtered by assigneeId ordered by startDate

- Any other complex query combinations used in app

Deploy: firebase deploy --only firestore:indexes

Task 9.3: Implement Batch Operations

Create: /src/services/firestore/BatchService.ts

Methods:

- batchUpdateTasks(updates): Update multiple tasks atomically

- batchDeletePhase(projectId, phaseId): Delete phase with all tasks

- batchReorderTasks(projectId, phaseId, newOrder): Reorder tasks efficiently

Use Firestore batch writes (max 500 operations per batch)

Task 9.4: Add Offline Support

Enable in firebase.ts:

- enableIndexedDbPersistence(db)

- Handle persistence errors gracefully

- Show offline indicator in UI

- Queue mutations when offline

- Sync when connection restored

PHASE 8: Security Enhancements

Task 10.1: Implement Input Validation

Create: /src/utils/validators.ts

Validators for:

- Project data (name length, required fields)

- Task data (valid dates, status values)

- User roles (allowed values only)

- Document IDs (Firestore-safe characters)

Use Zod or Yup for schema validation

Task 10.2: Add Request Sanitization

Update all service methods:

- Sanitize user input before Firestore operations

- Validate data types match Firestore schema

- Strip any undefined or null values

- Validate array lengths

- Check string lengths against Firestore limits

Task 10.3: Implement Audit Logging

Create: /src/services/firestore/AuditService.ts

Log to /audit_logs/{logId}:

- User actions (create/update/delete)

- Role changes

- Security rule violations

- Include: timestamp, userId, action, resource, success/failure

Create: Cloud Function for sensitive operations

- Trigger on write to critical collections

- Log to separate audit collection

- Cannot be deleted by non-admins

PHASE 9: Testing Strategy

Task 11.1: Unit Tests for Services

Create: /src/services/__tests__/

Test files:

- ProjectService.test.ts

- PhaseService.test.ts

- TaskService.test.ts

- UserService.test.ts

Use Firebase Emulator:

- Mock Firestore operations

- Test success and error cases

- Verify correct collection paths

- Test data transformations

Task 11.2: Integration Tests

Create: /tests/integration/

Test scenarios:

- Full user journey (create project → add phase → add task)

- Role-based access (as different user roles)

- Real-time updates between clients

- Offline behavior and sync

- Error handling and recovery

Task 11.3: Security Rules Testing

Expand: /tests/security-rules.test.ts

Comprehensive tests:

- All CRUD operations for each collection

- All role combinations (Admin, Manager, Member, Anonymous)

- Edge cases (empty arrays, missing fields)

- Cross-user access attempts

- Performance of complex rules

PHASE 10: Deployment & Monitoring

Task 12.1: Environment Configuration

Create environment files:

- .env.development

- .env.staging

- .env.production

Variables:

- VITE_FIREBASE_API_KEY

- VITE_FIREBASE_AUTH_DOMAIN

- VITE_FIREBASE_PROJECT_ID

- VITE_FIREBASE_STORAGE_BUCKET

- VITE_FIREBASE_MESSAGING_SENDER_ID

- VITE_FIREBASE_APP_ID

Security:

- Never commit actual values

- Use Firebase Hosting environment config

- Document setup process

Task 12.2: Set Up Monitoring

Firebase Console configuration:

- Enable Performance Monitoring

- Set up error reporting with Crashlytics

- Configure usage alerts (reads/writes/storage)

- Set budget alerts

Application monitoring:

- Log client-side errors to Firestore

- Track query performance

- Monitor authentication failures

- Track custom events (project creation, task completion)

Task 12.3: Deployment Pipeline

Create: /.github/workflows/deploy.yml

CI/CD steps:

1. Run linter and TypeScript checks

2. Run unit tests

3. Run security rules tests

4. Build application

5. Deploy Firestore rules (if changed)

6. Deploy Cloud Functions (if changed)

7. Deploy to Firebase Hosting

8. Run smoke tests

Environments:

- Auto-deploy to staging on merge to develop

- Manual approval for production deployment

Task 12.4: Documentation

Update: /README.md

Sections:

- Architecture overview

- Setup instructions for new developers

- Environment variables configuration

- Deployment procedures

- Security rules explanation

- Common troubleshooting

Create: /docs/ARCHITECTURE.md

- Firestore data model diagram

- Security rules flow

- Authentication flow

- State management approach

- API service layer documentation

- Development Guidelines for Copilot

Code Quality Standards

- Use TypeScript strict mode

- Implement comprehensive error handling (try-catch with specific error types)

- Add JSDoc comments for all public methods

- Use proper TypeScript interfaces from /src/types

- Follow async/await pattern (not .then/.catch)

- Implement proper cleanup in useEffect hooks (return unsubscribe functions)

Firestore Best Practices

- Always use batch writes for multiple operations

- Implement proper query cursors for pagination

- Use FieldValue.serverTimestamp() for timestamps

- Never store large arrays (>1000 items) in documents

- Use transactions for operations requiring atomicity

- Implement proper error boundaries in React components

Security Checklist

- Validate all user input before Firestore operations

- Never trust client-side role checks alone

- Use security rules as the primary defense

- Sanitize data in Cloud Functions

- Implement rate limiting for sensitive operations

- Log all administrative actions

Performance Considerations

- Minimize document reads (use caching)

- Avoid N+1 queries (batch reads when possible)

- Use Cloud Functions for heavy computations

- Implement proper indexing

- Consider cold start times for Cloud Functions

- Use CDN for static assets

- Quick Reference Commands

# Development

npm run dev                           # Start dev server

firebase emulators:start             # Start Firebase emulators

# Testing

npm test                             # Run all tests

npm run test:security                # Test security rules

npm run test:integration             # Run integration tests

# Deployment

firebase deploy --only firestore:rules   # Deploy security rules

firebase deploy --only functions         # Deploy Cloud Functions

firebase deploy --only hosting           # Deploy app

firebase deploy                          # Deploy everything

# Admin Scripts

cd firestore-admin && npm run seed   # Seed database

ts-node firestore-admin/migrate.ts  # Run data migration

# Monitoring

firebase functions:log               # View function logs

- Troubleshooting Common Issues

Issue: Permission Denied Errors

- Check user authentication status

- Verify custom claims are set correctly

- Review security rules in Firebase Console

- Test rules in Rules Playground

- Check if indexes are properly deployed

Issue: Slow Query Performance

- Review query execution in Firestore Console

- Check if composite indexes are created

- Implement pagination if fetching many documents

- Consider denormalization for frequently accessed data

- Use shallow queries (don't fetch subcollections unless needed)

Issue: Cloud Functions Not Triggering

- Verify function deployment succeeded

- Check function logs for errors

- Ensure trigger configuration is correct

- Verify user has necessary permissions

- Check for cold start delays

Issue: Real-Time Updates Not Working

- Verify onSnapshot listeners are properly attached

- Check if unsubscribe is being called too early

- Ensure component hasn't unmounted

- Verify security rules allow reads

- Check network connectivity

- Next Steps After Implementation

- User Acceptance Testing: Test all workflows with actual users

- Performance Tuning: Analyze and optimize query patterns

- Security Audit: Review all security rules and permissions

- Documentation: Complete all technical documentation

- Training: Create user guides and admin documentation

- Backup Strategy: Implement automated Firestore backups

- Disaster Recovery: Document and test recovery procedures

- Scaling Plan: Prepare for increased load and data growth

This guide should be used as a comprehensive reference for implementing the Firestore backend. Each phase builds upon the previous one. Complete phases sequentially for best results.